INTERNMATCH
TEAM DEVELOPMENT GUIDE

Development, Testing, Integration & Deployment Checklist

Additional verification: FR-08 Recommendation Explanation and FR-14 Internship Progress Monitoring and Risk Flagging must be tested explicitly. For geospatial analysis, verify that Haversine outputs straight-line distance in kilometers and do not represent travel time.

| System | InternMatch — Internship Matching, Recommendation, Allocation, Monitoring, and Evaluation System |
| --- | --- |
| Development Approach | Scrum |
| Database | MySQL |
| Frontend | TanStack Start + React + TypeScript |
| Backend | Laravel + PHP |
| Coordinator/Admin | Filament 5 |
| AI / Location | FastAPI + Python; `intfloat/multilingual-e5-base` embeddings + cosine similarity; Leaflet + Haversine |

# 1. How to Use This Guide

Every task follows the same development cycle: CODE → CONNECT → TEST → VERIFY → DONE. A task must not be marked complete simply because code exists.

| Section | Meaning |
| --- | --- |
| Phase | Major stage of development |
| Task | What needs to be built |
| Assigned Member | Person primarily responsible |
| Prerequisites | What must already work |
| Commands | Commands to run |
| Expected Result | What should happen |
| Testing | How to verify it |
| Done | Check only after implementation, integration, testing, and verification |

# 2. Team Assignment

| Member | Primary Responsibility | Main Technologies |
| --- | --- | --- |
| Twinkle Pril Odruña | Backend / Database / Laravel | Laravel, PHP, MySQL, APIs |
| Trisha Talamillo | Frontend | TanStack Start, React, TypeScript, Leaflet |
| Angeli Sophia Pancho | Authentication / Documentation | Authentication, sessions, RBAC, documentation |
| AI/ML Member (Angeli Sophia Pancho) | AI/ML | FastAPI, Python, `intfloat/multilingual-e5-base`, cosine similarity, Logistic Regression |
| Everyone | Integration / QA / Deployment | Git, Docker, testing, UAT |

The AI/ML tasks below list Angeli Sophia Pancho. Team ownership confirmation remains required.

Progress checkpoint: 7 October 2026. Use these statuses consistently:

| Symbol | Meaning |
| --- | --- |
| 🔵 | In Progress |
| ⬜ | Not Started |
| 🔴 | Blocked |
| ✅ | Fully Done |

Verified evidence: final backend regression passed 202 tests / 1,566 assertions. Frontend TypeScript and production build passed. Five original accounts, cross-role restrictions, persisted workflows, dean summaries, mobile layouts and authenticated Nginx routing verified. Detailed evidence: docs/GUIDE_COMPLETION_EVIDENCE.md.

Fully Done applies to the stated task in the verified development/test environment. BSIT has confirmed 486 hours; other program hours remain unconfirmed. Ten BSIT documents and four attendance events are configured; PDOS remains unscheduled. Approved rubrics, monitoring thresholds, ML labels, pilot conditions, production access and human UAT evidence are still missing. Synthetic records are not those approvals.

# PHASE 0 — Project Preparation

Goal: Make sure every team member can run the project.

Status: Fully Done on this development machine. Dependencies and startup verified; setup on every teammate machine is not asserted.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Clone repository | Everyone | Repository available | git clone <repository> | Project cloned | Open project and inspect files | ✅ |
| Install backend dependencies | Everyone | PHP + Composer | composer install | Laravel dependencies installed | Run Composer without errors | ✅ |
| Install frontend dependencies | Everyone | Node + npm | npm install | Frontend dependencies installed | Run npm install successfully | ✅ |
| Verify development tools | Everyone | Tools installed | php -v / composer -V / node -v / npm -v / python --version / docker version | Required tools respond | Record versions | ✅ |
| Start applications | Everyone | Dependencies installed | php artisan serve / npm run dev | Required services start | Open application in browser | ✅ |

# PHASE 1 — MySQL Database

Goal: Make MySQL the actual database used by the application.

Status: Fully Done in the development/test environment. MySQL migrations, relationships, reference catalogs and opt-in synthetic fixtures verified. Existing accounts, passwords and QA records retained.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Configure MySQL | Twinkle | MySQL installed | mysql -u root -p | MySQL login works | Connect manually | ✅ |
| Configure Laravel .env | Twinkle | MySQL working | php artisan config:clear | Laravel points to MySQL | Check DB connection | ✅ |
| Run migrations | Twinkle | .env configured | php artisan migrate | Tables created | Inspect MySQL | ✅ |
| Run seeders | Twinkle | Migrations complete | php artisan db:seed | Test data created | Query records | ✅ |
| Test database relationships | Twinkle | Tables created | php artisan test | Relevant tests pass | Review test output | ✅ |

# PHASE 2 — Authentication & Security

Goal: Replace prototype login behavior with real server-controlled authentication.

Status: Fully Done in the development/test environment. Five original logins, all 20 cross-role redirects, session/CSRF/account-state protections and API/policy restrictions verified.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Login API | Angeli + Twinkle | MySQL | php artisan route:list | Login endpoint exists | Valid and invalid login tests | ✅ |
| Logout API | Angeli + Twinkle | Login | — | Session is destroyed | Login → logout | ✅ |
| Session authentication | Angeli + Twinkle | Login API | — | Authenticated session persists | Refresh browser | ✅ |
| CSRF protection | Angeli | Session | — | Unauthorized mutations blocked | CSRF test | ✅ |
| Account status | Angeli | User table | — | Disabled accounts cannot log in | Disable → login test | ✅ |
| Role access | Angeli + Twinkle | Roles | — | Correct portal/access per role | Five original logins, 20 foreign-portal redirects and restricted API checks passed. Full role/policy regression passed. | ✅ |
| Login UI integration | Trisha | API ready | npm run dev | Login connects to backend | All five roles signed in through isolated Chromium and reached their own portal; resume-browser-results.json. | ✅ |

# PHASE 3 — Laravel Backend/API

Goal: Create the real connection between frontend, Laravel, and MySQL.

Status: Fully Done for the listed APIs in the development/test environment. Scoped persistence, validation and authorization passed regression and browser workflows.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Student API | Twinkle | Auth + DB | php artisan route:list | Student data accessible | Scoped enrollment APIs passed ownership and provisioning regression; original coordinator list matches retained enrollment data. | ✅ |
| Profile API | Twinkle | Student API | — | Profile can be viewed/updated | Ownership tests and browser save/refresh passed; API matches saved profile. | ✅ |
| Host API | Twinkle | Auth + DB | — | Host records accessible | Host CRUD, coordinates and scope tests passed. Browser host edit survived refresh. | ✅ |
| Opportunity API | Twinkle | Host API | — | Opportunities persist | Creation, program capacities and competency relationships persisted. API, native and React browser checks passed. | ✅ |
| Competency API | Twinkle | Student API | — | Competencies persist | Owner-only create/update/delete tests passed. Browser update survived reload; original level restored. | ✅ |
| Requirement API | Twinkle | Student API | — | Requirements persist | Document upload/review and event confirmation passed isolated browser workflow; event/matching regression: 9 tests, 58 assertions. | ✅ |
| Placement API | Twinkle | Coordinator access | — | Placement records persist | Scoped proposal and final decision tests passed. Native approval persisted and appeared in student browser. | ✅ |
| Monitoring API | Twinkle | Placement | — | Hours/journals persist | CRUD test | ✅ |
| Evaluation API | Twinkle | Placement | — | Evaluations persist | Submission test | ✅ |

# PHASE 4 — Student Portal

Goal: Connect the student interface to real Laravel APIs.

Status: Fully Done for the listed student workflows. Original account sees persisted profile, skills, checklist, recommendations, explanations, placement, hours and notifications.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Student dashboard | Trisha | Authentication | npm run dev | Real student data displayed | Login as student | ✅ |
| Profile | Trisha | Profile API | — | Profile persists | Browser save/refresh matched API. About label fixed; synthetic profile retained. | ✅ |
| Competencies | Trisha | Competency API | — | Skills saved to MySQL | API create/update/delete and browser save/reload passed. Original student competency level restored after testing. | ✅ |
| Requirements | Trisha | Requirement API | — | Requirements submitted | Browser PDF upload persisted; coordinator approval and PDOS attendance confirmation appeared to student after refresh. Evidence: browser-feature-results.json and requirements-browser.png. | ✅ |
| Opportunities | Trisha | Opportunity API | — | Real opportunities displayed | Original student sees eligible persisted opportunities; expired agreements excluded. | ✅ |
| Recommendations | Trisha + AI | Recommendation API | — | Real recommendations displayed | Real E5 result shown in browser (88.0% similarity, 1.11 km); interest persisted after refresh. Evidence: browser-feature-results.json. | ✅ |
| Explanation | Trisha + AI | Recommendation result | — | Recommendation factors displayed | Browser details show cosine ranking, straight-line distance, agreement, capacity and prerequisite checks; frozen snapshots tested. | ✅ |
| Placement | Trisha | Placement API | — | Actual placement status shown | Coordinator final approval persisted; student dashboard displayed approved host and notification in browser. | ✅ |
| Monitoring | Trisha | Monitoring API | — | Real progress shown | Student browser shows saved placement, 486 required/remaining hours and configured attention message. | ✅ |
| Notifications | Trisha + Twinkle | Notification system | — | Real notifications displayed | Trigger event | ✅ |

# PHASE 5 — Host Establishment Portal

Goal: Allow hosts to manage opportunities and assigned interns.

Status: Fully Done for the listed host workflows. Assigned host edit, opportunity creation, required skills, capacities, intern scope and evaluation workflows verified.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Host dashboard | Trisha | Authentication | npm run dev | Real host information displayed | Original supervisor dashboard and assigned intern scope passed browser/API checks. | ✅ |
| Host profile | Trisha | Host API | — | Profile persists | Browser saved assigned synthetic host contact; reload matched persisted API data. | ✅ |
| Location | Twinkle + Trisha | Host profile | — | Coordinates saved | Host coordinate validation and scoped map tests passed; browser markers match saved coordinates. | ✅ |
| Create opportunity | Trisha + Twinkle | Opportunity API | — | Opportunity saved | Synthetic opportunity created through React; retained after reload and database verification. | ✅ |
| Required competencies | Trisha + Twinkle | Opportunity API | — | Requirements saved | Supervisor saved required competency on retained synthetic draft; relationship survived reload. | ✅ |
| Capacity | Twinkle | Opportunity model | — | Capacity enforced | API/native tests reject limits below occupied slots; allocation locks and rechecks host/program/opportunity capacity. | ✅ |
| Assigned interns | Trisha | Placement API | — | Correct interns displayed | Compare with DB | ✅ |
| Evaluation | Trisha + Twinkle | Placement | — | Supervisor evaluation persists | Submit evaluation | ✅ |

# PHASE 6 — Filament Coordinator/Admin

Goal: Build the actual coordinator/admin management panel.

Status: Fully Done for the listed native Filament workflows. Scoped recommendation judgments, cohort review, final placement, statistics and report generation/approval/export verified.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Install/configure Filament | Twinkle | Laravel working | composer require filament/filament | Panel opens | Open panel | ✅ |
| Coordinator authentication | Angeli + Twinkle | RBAC | — | Only authorized users access | Role test | ✅ |
| Student management | Twinkle | Student model | — | Coordinator manages students | Native create/edit/withdraw: browser refresh and DB audit verified; 18 related tests / 185 assertions passed. Closed records immutable. | ✅ |
| Host management | Twinkle | Host model | — | Coordinator manages hosts | Native create/edit/capacity/deactivate: browser refresh and DB audit verified; 8 tests / 59 assertions passed. | ✅ |
| Opportunity management | Twinkle | Opportunity model | — | Coordinator manages opportunities | Eight prior API/native tests (54 assertions) plus coordinator Filament capacity edit persisted after browser refresh; native-browser-results.json. | ✅ |
| Requirement review | Twinkle | Requirements | — | Coordinator reviews requirements | Approve/reject test | ✅ |
| Recommendation review | Twinkle + AI | AI complete | — | Recommendations visible | Native scoped review: 2 tests / 25 assertions. Browser confirmed saved judgment history and unchanged frozen facts after reload. | ✅ |
| Allocation review | Twinkle | Allocation complete | — | Proposal visible | Native cohort generation and scoped proposal review passed tests and browser checks. | ✅ |
| Placement decision | Twinkle | Policies | — | Coordinator can decide | Native coordinator approval persisted; scoped service rejects unauthorized or invalid decisions and records audit evidence. | ✅ |
| Analytics | Twinkle | Data available | — | Role-specific statistics shown | Scoped native statistics and live dean summaries tested against source records; mobile browser checks passed. | ✅ |
| Reports | Twinkle | Data available | — | Reports generated | Native generate/approve/CSV workflow passed browser and API tests. Snapshot hash and dean approval gate verified. | ✅ |

Critical rule: Administrator access does not automatically grant academic placement decision authority.

# PHASE 7 — AI Semantic Matching

Goal: Create the actual recommendation engine.

Status: Fully Done in the development/test environment. Real pinned E5 embeddings, cosine ranking, Laravel/MySQL persistence and student browser display verified. Full-system integration, E2E and production acceptance are separate phases.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Create FastAPI service | Angeli | Python environment | uvicorn main:app --reload | API starts | Real service healthy; five Python API/cosine checks passed. | ✅ |
| Install AI dependencies | Angeli | Python | pip install -r requirements.txt | Dependencies installed | CPU Docker image built; FastAPI, PyTorch and Transformers imported; five API/cosine checks pass. | ✅ |
| Load `intfloat/multilingual-e5-base` model | Angeli | Dependencies | — | Model loads | Real pinned E5 revision d128750597153bb5987e10b1c3493a34e5a4502a loaded; health reports 768 dimensions. | ✅ |
| Generate student embeddings | Angeli | `intfloat/multilingual-e5-base` model | — | Vector generated | Real query embedding generated, normalized and persisted. Evidence: real-model-check.json and real-matching-result.json. | ✅ |
| Generate host embeddings | Angeli | `intfloat/multilingual-e5-base` model | — | Vector generated | Real passage embeddings generated; related web opportunity outranked accounting (0.88953 > 0.81832). | ✅ |
| Store embedding provenance | Angeli + Twinkle | DB | — | Source/model/version recorded | Real Laravel integration persisted two vectors with model revision and source hash; cache and stale-vector tests passed. | ✅ |

# PHASE 8 — Cosine Similarity

Goal: Calculate semantic similarity between student competencies and host requirements.

Status: Fully Done in the development/test environment. Real pinned E5 embeddings, cosine ranking, Laravel/MySQL persistence and student browser display verified. Full-system integration, E2E and production acceptance are separate phases.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Implement cosine similarity | Angeli | Embeddings | — | Similarity score generated | Known vectors and invalid/zero/nonfinite inputs pass Python tests. | ✅ |
| Test identical vectors | Angeli | Similarity function | — | Expected high similarity | Identical and proportional vectors return 1.0; unit/API checks pass. | ✅ |
| Test unrelated vectors | Angeli | Similarity function | — | Lower similarity | Orthogonal vectors return 0.0 and opposite vectors -1.0; checks pass. | ✅ |
| Recommendation endpoint | Angeli | FastAPI | — | API returns recommendations | Real E5 vectors ranked through FastAPI; known-vector and invalid-input checks passed. | ✅ |
| Laravel → FastAPI integration | Twinkle + AI | Both APIs | — | Laravel receives result | Real Laravel service generated recommendation from cached 768-dimensional embeddings and saved the result in isolated MySQL. | ✅ |
| Save recommendation | Twinkle | Laravel integration | — | Recommendation persists | Real recommendation, frozen facts and notification persisted. Focused tests cover immutable and empty generations. | ✅ |
| Display recommendation | Trisha | Recommendation API | — | Student sees result | Browser generated real result, displayed semantic similarity/distance/MOA/capacity and retained saved interest after refresh. | ✅ |

Static percentages in prototype screens must not be treated as actual AI model output.

# PHASE 9 — Coordinator Judgment & ML

Goal: Collect and validate the data needed before claiming a trained ML ranking model.

Status: Blocked. No approved labeled judgments or held-out validation evidence. A trained Logistic Regression model cannot be claimed.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Define judgment format | AI + Coordinator | Placement criteria | — | Judgment format documented | Suitable/unsuitable/uncertain, supporting reason, explicit coordinator confirmation and audit history documented and tested. Synthetic labels are not approved ML training data. | ✅ |
| Collect approved judgments | Team | Judgment format | — | Labeled dataset exists | Blocked: approved coordinator labels and held-out validation data not supplied. | 🔴 |
| Clean dataset | Angeli | Labeled data | — | Usable dataset | Blocked: approved coordinator labels and held-out validation data not supplied. | 🔴 |
| Split training/evaluation data | Angeli | Dataset | — | Evaluation split created | Blocked: approved coordinator labels and held-out validation data not supplied. | 🔴 |
| Train Logistic Regression | Angeli | Sufficient labeled data | — | Model trained | Blocked: approved coordinator labels and held-out validation data not supplied. | 🔴 |
| Evaluate model | Angeli | Trained model | — | Metrics recorded | Blocked: approved coordinator labels and held-out validation data not supplied. | 🔴 |
| Integrate validated model | AI + Twinkle | Validation complete | — | Only validated model integrated | Blocked: approved coordinator labels and held-out validation data not supplied. | 🔴 |

If sufficient approved data does not exist, use the documented fallback of cosine similarity plus defined placement criteria. Do not claim trained/validated ML without evidence.

# PHASE 10 — Cohort Allocation

Goal: Generate placement proposals while considering documented constraints.

Status: Fully Done for the listed cohort allocation tasks in the development/test environment. Proposal constraints, coordinator final decisions, persisted placements and native Filament review verified.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Define allocation constraints | Twinkle + Coordinator | Requirements | — | Rules documented | Readiness, program/term, current MOA, both capacities, suitability and score/distance ordering enforced. Deterministic greedy fallback; no claim of global optimality. | ✅ |
| Create allocation proposal | Twinkle | Recommendations | — | Proposal generated | Generated cohort proposal without placement side effects; capacity reserved within proposal and unassigned reasons retained. | ✅ |
| Check capacity | Twinkle | Host capacity | — | No invalid over-capacity assignment | Proposal respects per-program host/opportunity slots. Final approval locks and rechecks current capacity; boundary assertions pass. | ✅ |
| Check requirements | Twinkle | Requirements | — | Unqualified students excluded | Latest document revision must be approved, pre-deployment events confirmed, hours approved and academic eligibility attested. Negative checks pass. | ✅ |
| Check agreement status | Twinkle | Host agreement status | — | Hosts with expired/invalid agreements excluded | Current scoped MOA required. Final approval also checks effective date and expiry against placement dates; negative test passes. | ✅ |
| Save proposal | Twinkle | Allocation logic | — | Proposal persists | Proposal/items persisted in isolated MySQL; no automatic placement. Seven combined allocation/matching tests pass, 59 assertions. | ✅ |
| Coordinator review | Twinkle | Proposal | — | Proposal review works | Browser academic assessment and proposal generation/review passed; allocation-browser-results.json. | ✅ |
| Final placement | Twinkle | Coordinator review | — | Decision persists | Coordinator approval survived reload; student saw host and notification. Duplicate approval and foreign coordinator rejected by tests. | ✅ |

# PHASE 11 — Leaflet + Haversine

Goal: Display locations and calculate straight-line distance.

Status: Fully Done in the development/test environment. Saved coordinates, scoped map API, Leaflet markers and background tiles verified. Two map tests passed with 11 assertions; browser distance matched 1.11 straight-line km.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Store coordinates | Twinkle | Student/host data | — | Valid coordinates stored | Saved coordinate validation and map API checks passed; student/host coordinates matched browser markers. | ✅ |
| Install Leaflet | Trisha | Frontend | npm install leaflet | Map displays | Leaflet 1.9.4 installed; TypeScript passed and live OpenStreetMap tiles rendered in isolated Chromium. | ✅ |
| Display student location | Trisha | Coordinates | — | Correct marker | Browser verified student marker at saved 7.44, 125.8; missing coordinates remain empty. | ✅ |
| Display host location | Trisha | Coordinates | — | Correct marker | Browser verified host marker/popup at saved 7.45, 125.8; scoped API tests passed. | ✅ |
| Implement Haversine | Twinkle | Coordinates | — | Distance in KM calculated | Known-coordinate test | ✅ |
| Connect distance to recommendation | Twinkle | Haversine | — | Distance available to workflow | Real saved result includes 1.11195 straight-line km; browser displays 1.11 km. | ✅ |

Important: represent the result as straight-line distance in kilometers. Do not present it as travel time.

# PHASE 12 — Monitoring & Evaluation

Goal: Track the student's internship after placement.

Status: In Progress. Monitoring, evaluation, document/event requirements and scheduled risk notifications are verified with synthetic fixtures. Department-approved live rubrics and monitoring thresholds are still not supplied; no synthetic settings constitute approval.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Time logging | Twinkle + Trisha | Placement | — | Hours persist | Add/view hours | ✅ |
| Journal | Trisha | Placement | — | Journal persists | Create/edit | ✅ |
| Requirement submission | Trisha | Placement | — | Submission saved | PDF uploaded through isolated Chromium and persisted; coordinator approval visible to student after refresh. | ✅ |
| Requirement review | Twinkle | Submission | — | Coordinator reviews | Approve/reject | ✅ |
| Supervisor evaluation | Trisha + Twinkle | Placement | — | Evaluation saved | Submit | ✅ |
| Evaluation scoring | Twinkle | Evaluation | — | Scores calculated | Rubric test | ✅ |
| Risk rules | Twinkle | Monitoring data | — | Rules execute | Six monitoring tests / 57 assertions passed. Scheduled flags deduplicate, resolve with system attribution and recur; unconfigured thresholds stay inactive. | ✅ |
| Progress dashboard | Trisha | Monitoring API | — | Real data shown | Browser verified real placement, certified/remaining hours and risk message; monitoring-browser-results.json. | ✅ |

# PHASE 13 — Notifications

Goal: Replace static notification examples with real notifications.

Status: Fully Done for the listed notification events. Persisted events, intended recipients, read state and draft/submission behavior verified.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Recommendation event | Twinkle + Trisha | Recommendation | — | Student notified | Student browser notification list showed Recommendations available; persisted notification assertions pass. | ✅ |
| Placement event | Twinkle + Trisha | Placement | — | Student notified | Student browser received Placement approved; backend verifies student and assigned supervisor notifications. | ✅ |
| Requirement event | Twinkle + Trisha | Requirement | — | Status notification shown | Approve/reject | ✅ |
| Evaluation event | Twinkle + Trisha | Evaluation | — | Relevant users notified | Evaluation workflow tests verify submitted-only notification and student receipt; draft evaluations send none. | ✅ |
| Monitoring event | Twinkle + Trisha | Monitoring | — | Relevant user notified | Student received scheduled attention notification in browser. Tests cover assigned recipients, no duplicates, resolution and recurrence. | ✅ |

# PHASE 14 — Reports & Audit Trail

Goal: Provide authorized reports and trace important system actions.

Status: Fully Done for listed report and audit tasks. Scoped immutable reports, exports, approval gates and authorized audit reads verified.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Progress report | Twinkle | Monitoring data | — | Report generated | Seven report kinds match source data; 33 assertions passed. Browser verified generation, CSV download, coordinator approval and identical dean export. Snapshots immutable; assigned-program scope enforced. | ✅ |
| Placement report | Twinkle | Placement data | — | Report generated | Seven report kinds match source data; 33 assertions passed. Browser verified generation, CSV download, coordinator approval and identical dean export. Snapshots immutable; assigned-program scope enforced. | ✅ |
| Evaluation report | Twinkle | Evaluation data | — | Report generated | Seven report kinds match source data; 33 assertions passed. Browser verified generation, CSV download, coordinator approval and identical dean export. Snapshots immutable; assigned-program scope enforced. | ✅ |
| Recommendation report | Twinkle + AI | Recommendation data | — | Report generated | Seven report kinds match source data; 33 assertions passed. Browser verified generation, CSV download, coordinator approval and identical dean export. Snapshots immutable; assigned-program scope enforced. | ✅ |
| Audit records | Twinkle + Angeli | Authenticated actions | — | Important actions are traceable | Mutation audit checks passed. Admin, coordinator and dean reads verified; foreign-program/private-payload exposure and unauthorized reads denied. | ✅ |

# PHASE 15 — Integration Testing

Goal: Verify that all individual components work together.

Status: Fully Done for the listed development integration cases. React, Laravel, MySQL, real E5, Leaflet and placement workflows verified. Production and pilot acceptance remain separate.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| React → Laravel | Trisha + Twinkle | Frontend + API | — | Requests succeed | Five original role sessions and persisted student/host/coordinator/dean workflows passed browser checks. | ✅ |
| Laravel → MySQL | Twinkle | DB | — | Data persists | Refresh + DB query | ✅ |
| Laravel → FastAPI | Twinkle + AI | Both services | — | AI result returned | Real pinned E5 integration generated stored recommendations; original student displays computed results. | ✅ |
| FastAPI → Laravel | AI + Twinkle | AI API | — | Recommendation stored | Real embeddings and returned ranking persist with frozen source/model facts; integration and database checks passed. | ✅ |
| Leaflet → database | Trisha + Twinkle | Coordinates | — | Correct locations shown | Stored coordinates, scoped map API and rendered markers verified; straight-line distances tested. | ✅ |
| Coordinator → placement | Twinkle | Placement API | — | Decision persists | Native final approval survived reload and appeared in student placement view; constraints rechecked. | ✅ |
| Student → recommendation | Trisha + AI | AI workflow | — | Real recommendation displayed | Original student sees computed E5 results and supporting explanation; generated snapshots retained. | ✅ |
| Host → evaluation | Trisha + Twinkle | Evaluation API | — | Evaluation persists | Browser + DB | ✅ |

# PHASE 16 — End-to-End Testing

Goal: Test InternMatch as real users would use it.

Status: Fully Done for the listed development E2E scenarios. Original-account and retained synthetic workflows verified. Human UAT and full compatibility/performance acceptance remain separate.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Student login | Angeli + Trisha | Auth | — | Student dashboard opens | Login test | ✅ |
| Student profile update | Trisha + Twinkle | Profile API | — | Data persists | Browser saved synthetic profile fields; reload matched the API and retained database record. Listed local E2E scenarios are verified; human UAT remains separate. | ✅ |
| Host creates opportunity | Trisha + Twinkle | Opportunity API | — | Opportunity persists | React creation and competency update persist after reload; source records retained. | ✅ |
| Recommendation generation | AI + Twinkle + Trisha | AI workflow | — | Recommendation appears | Real E5 generation, persistence and student browser display verified; no invented percentages. | ✅ |
| Coordinator review | Twinkle | Recommendation | — | Correct records shown | React and native judgments append history, preserve frozen explanations and enforce assigned-program scope. | ✅ |
| Placement decision | Twinkle | Allocation | — | Placement saved | Native final approval persisted in MySQL and student view; negative authorization/capacity tests passed. | ✅ |
| Student placement view | Trisha | Placement API | — | Correct status | Original student sees active host, 40 certified hours and 446 of 486 hours remaining. | ✅ |
| Supervisor evaluation | Trisha + Twinkle | Evaluation | — | Evaluation saved | DB check | ✅ |
| Report generation | Twinkle | Reports | — | Correct data reported | Seven report kinds tested against source data; native generate/approve/export and dean access passed. | ✅ |
| Unauthorized access | Angeli + Twinkle | RBAC | — | Access denied | 20 cross-role portal redirects plus API ownership, scope, account status, CSRF and policy regression passed. | ✅ |

# PHASE 17 — Performance & NFR Testing

Goal: Validate requirements only under documented pilot conditions.

Status: In Progress. Local hardware, dataset and concurrency are documented; measured retrieval and recommendation times meet local targets. Remaining NFR acceptance needs approved scale, scheduled pilot evidence, current stable Chrome/Edge/Firefox checks and human Likert/UAT responses.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Define pilot hardware | Shared | Deployment plan | — | Hardware documented | Local test hardware documented: Acer Aspire AG14-71M, Core Ultra 5 125H, 16 GB RAM, Windows 11 and Docker/WSL. Production hardware remains unspecified. | ✅ |
| Define users/dataset | Shared | Pilot plan | — | Test population documented | Local synthetic dataset documented: five original role sessions, 31 users, ten enrollments, five hosts, six placements and retained monitoring records. | ✅ |
| Define concurrency | Shared | Pilot plan | — | Concurrency documented | Local test concurrency defined as five simultaneous authenticated requests. Approved institutional scale remains a separate NFR dependency. | ✅ |
| Test standard retrieval | Shared | Defined conditions | — | Measured response time | 25 authenticated retrievals at concurrency five: maximum 2.498 seconds, below the five-second target on this local dataset. | ✅ |
| Test recommendations | AI + Shared | Defined conditions | — | Measured response time | Three sequential and five concurrent real cached-vector generations: maximum 2.274 seconds, below the eight-second local target. | ✅ |
| Record results | Angeli | Test outputs | — | Evidence recorded | Hardware, dataset, concurrency, method, all samples and timing summaries retained in docs/LOCAL_PERFORMANCE_RESULTS.md and QA evidence. | ✅ |
| Verify remaining NFRs | Shared | Deployment verified | — | Reliability, availability, security, usability, maintainability, compatibility, scalability, data integrity, and backup/recovery each checked against NFR-02–NFR-10 | Blocked: approved pilot conditions and human acceptance evidence not supplied. | 🔴 |

# PHASE 18 — Dockerization

Goal: Run the complete system consistently in containers.

Status: Fully Done for local Dockerization. Existing services and authenticated Nginx gateway verified. Production server, DNS and TLS remain Phase 19 tasks.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Frontend Dockerfile | Trisha | Frontend works | docker build . | Frontend image builds | Container test | ✅ |
| Laravel Dockerfile | Twinkle | Backend works | docker build . | Backend image builds | Container test | ✅ |
| MySQL container | Twinkle | Docker engine | docker compose up -d | DB container starts | DB connection | ✅ |
| FastAPI container | Angeli | AI service | docker compose up -d | AI container starts | Docker AI container healthy with real pinned E5 model; real Laravel integration passed. | ✅ |
| Docker Compose | Shared | Container files | docker compose up | Services start together | Existing main stack restarts successfully; frontend 8080, backend 8000, MySQL, worker, scheduler and AI verified. | ✅ |
| Nginx | Twinkle | Containers | docker compose up | Requests route correctly | Local gateway 8081 routes authenticated frontend/API requests. All five original logins and role restrictions passed; production TLS remains separate. | ✅ |

# PHASE 19 — Production Deployment

Goal: Deploy only after complete testing and verification.

Status: Blocked. Production server, domain, credentials and UAT evidence have not yet been provided. A local application backup and isolated restore rehearsal succeeded; production backup scheduling, retention and restore rehearsal remain blocked on server access.

| Task | Assigned Member | Prerequisites | Commands | Expected Result | Testing | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Select production server | Shared | UAT plan | — | Server documented | Blocked: production server/domain access or final UAT evidence not supplied. | 🔴 |
| Configure domain/DNS | Shared | Server | — | Domain resolves | Blocked: production server/domain access or final UAT evidence not supplied. | 🔴 |
| Configure HTTPS/TLS | Shared | Domain | — | HTTPS works | Blocked: production server/domain access or final UAT evidence not supplied. | 🔴 |
| Deploy containers | Shared | Docker verified | docker compose up -d | Production services running | Blocked: production server/domain access or final UAT evidence not supplied. | 🔴 |
| Configure production MySQL | Twinkle | Server | — | Production DB connected | Blocked: production server/domain access or final UAT evidence not supplied. | 🔴 |
| Configure FastAPI | Angeli | Server | — | AI service reachable | Blocked: production server/domain access or final UAT evidence not supplied. | 🔴 |
| Configure frontend | Trisha | Server | — | Frontend accessible | Blocked: production server/domain access or final UAT evidence not supplied. | 🔴 |
| Configure Laravel | Twinkle | Server | — | Backend accessible | Blocked: production server/domain access or final UAT evidence not supplied. | 🔴 |
| Backup system | Shared | Production DB | — | Backup created | Local SQL backup and isolated restore verified on 28 September. Production scheduling/retention blocked: server details not supplied. | 🔴 |
| Restore rehearsal | Shared | Backup | — | Restore succeeds | Local restore and migration verified. Production rehearsal blocked: server and recovery target not supplied. | 🔴 |
| Final UAT | Everyone | All features complete | — | Acceptance scenarios pass | Blocked: production server/domain access or final UAT evidence not supplied. | 🔴 |

# 20. Final Release Checklist

Mark an item only after it has been implemented, connected, tested, and verified.

## Backend

✅ Laravel works   ✅ APIs work   ✅ Validation works   ✅ Authorization works   ✅ Policies work   ✅ MySQL works

## Frontend

✅ Student portal works   ✅ Host portal works   ✅ Responsive UI at tested viewports   ✅ API integration works   ✅ Real persisted test data

## Authentication

✅ Login   ✅ Logout   ✅ Session   ✅ CSRF   ✅ RBAC   ✅ Disabled-account protection

## AI/ML

✅ FastAPI   ✅ E5 model   ✅ Embeddings   ✅ Cosine similarity   ✅ Recommendation API   ✅ Recommendation persistence   ✅ Coordinator judgment workflow   🔴 ML validation without approved training data

## Placement

✅ Allocation   ✅ Capacity checking   ✅ Requirement checking   ✅ Agreement checking   ✅ Haversine distance   ✅ Coordinator final approval

## Monitoring

✅ Time logs   ✅ Journals   ✅ Requirements   ✅ Evaluations   ✅ Risk/progress   ✅ Notifications   ✅ Reports   ✅ Audit trail

## Deployment

✅ Local Docker   ✅ Local Nginx   🔴 Production HTTPS/database   ✅ Local SQL backup/restore   🔴 Production backup/recovery   🔴 Human UAT   ✅ Listed local E2E scenarios   🔴 Production verification

# 21. Development Starting Point

UI authority: repository commit 1fe1a4ef6e061b5cb12a6ae09b83dd860a6e026f. Preserve its existing screens and components; add UI only where required functionality is absent. Follow the user-provided per-role navigation and testing summary. Recommended dependency order:

Environment → MySQL → Authentication/RBAC → Laravel APIs → Student/Host UI → Filament Coordinator/Admin → AI Matching → Cohort Allocation → Placement & Monitoring → Testing & Integration → Docker → Deployment + UAT

# 22. Team Development Rule

For every task: FOLDER STRUCTURE → CODE → DATABASE → BACKEND/API → FRONTEND → INTEGRATION → TEST → VERIFY → DONE. Report Task / Status / Finding / Action / Verification. Use quick feature checks, but run Integration, End-to-End and Performance/NFR phases in full. Use only ⬜ 🔵 ✅ 🔴 🟡. Never mark ✅ without recorded evidence.

Do not spend major effort polishing prototype screens before their corresponding backend/API/MySQL workflow is functional. Demo state is not production persistence.

QA data retention and main ports: use frontend 8080 and backend 8000. On 6 October the original student, coordinator, supervisor, dean and admin accounts were verified; their existing password remained unchanged. Synthetic records were linked without changing any of the 31 existing user rows. Earlier QA/demo accounts and history remain retained; the current seed creates no accounts. Extra 8082/8002 containers remain stopped. Nine historical document records still lack uploads. Destructive tests use only the disposable test database.